SecurID Windows Logon

Scope Statement

NASA Glenn

Version:  1.1

February 10, 2003

Approved By: _______________________________

Approved On: ____________

Revision History

| Version | Person | Description of Change | Date |
| --- | --- | --- | --- |
| Initial | Norbert | Created | December 2002 |
| V1.1 | Norbert | Updated to reflect no LDAP plugin | Feb 2003 |

# Project Justification

Windows 2000 users will need to do a double logon once the SecurID system is implemented at GRC.  This will be an inconvenience and an annoyance to the customers.  By developing a plugin for use in the logon process, this can be reduced to a single logon screen.

# Project Products and Services

A software plugin will be produced for use at logon along with installation and ODIN rollout information.

# Project Deliverables

- ACE plugin for pGina with domain support

- Installation instructions

- ODIN rollout information

- Documented Team Meeting Notes

- Gantt Chart

- Work Breakdown Structure

- Project Web Site

- Scope Statement

- Lessons Learned

- Training Materials for Help desk

# Project Success

The ability of ODIN Windows 2000 users to login via SecurID using a single logon window will mark the successful conclusion of the project.